General Issues

- Mr. Mangus has been living full time in Broadview Heights, while his family had continued to reside in Greater Columbus, his family has now moved north and his daughter will be enrolling at North Royalton HS for the fall.

- The updated 5 year forecast to be voted on at tomorrow’s meeting, details once approved by the board

High School

- BBHHS students, Joshua Darty-Berry and Veronica Haeberle were selected as Outstanding Students in their field, Joshua for Machine Technology and Veronica for Fire&EMS, congratulations to both for their hardwork and dedication to their fields.

- High School fees will remain at FY20 levels for FY21.  There is a resolution on the agenda to approve fees.

Adult Education

- The Dental Assisting, Esthetics, EMT, EKG, and LPN programs returned to class this week.  Class size is limited to 9 students and labs are organized for social distancing and utilizing the appropriate PPE as required in their program outcomes.

Facilities and Operations

- On May 11th, the exterior renovation project began.  We will be removing all of the glass block on levels three through five on the north side of the building and replacing the block with a combination of metal panels and curtain wall glass similar to the look of level six. We will also be removing all of the roof material on these levels and installing new roofs with thirty-year warranties. Demolition and construction will begin May 18th and the project will be completed early August.

- The Programming and Software Development lab will undergo a renovation this summer. The new design will allow all of the students in the programming class to view their computer screen and a wall display simultaneously.   New larger work stations and new computers will also be installed.   We are also creating group work space in an adjacent room for the students.